## Slide 1
PROJECT DRISHTI
Discovery Findings
Bharadwaj Consumer Products Ltd | Northlane Analytics
Steering readout, 26 March 2026
Prepared by Ananya Krishnan and Karthik Subramanian, Northlane Analytics
Northlane Analytics – Confidential, Client Restricted, not for external distribution
Bharadwaj Consumer Products Ltd (BCPL) | Project Drishti • Northlane Analytics – Confidential, Client Restricted
1
Notes: This is the 26-Mar readout, two days after T-03 (first variance findings, 24-Mar). Do not open with a go-live date, we are deliberately not restating that today, it belongs to the kickoff pack and the story around it is still moving. If Rajeev asks for it verbally, tell him we will confirm in writing separately.
Keep VAR-003 framed as an open investigation only on every slide it appears on, the DBLINK latency angle is a working theory, not a finding. Do not let it get written down as confirmed.
Vikram is not on the invite for this one (T-03 was Ananya/Karthik/Ishaan/Farida/Shalini/Vikram/Sneha, but this deck goes to the wider steerco distribution), if his stockist billing mismatch comes up, it is a primary vs secondary sales confusion on his side, not a data defect. Do not spend airtime on it here.

## Slide 2
PROJECT DRISHTI · DISCOVERY FINDINGS
Agenda
• Discovery approach and scope (T-01, T-02, T-03)
• Systems landscape
• Source schema overview, OMS_PROD / FIN_PROD
• Warehouse schema overview, BCPL_EDW
• Data volumes and environments
• ODI job inventory and the nightly load window
• Reporting landscape, OBIEE and Power BI
• Initial variance findings
• Open item, scheme discount double-count
• Initial risks
• Summary and next steps
Bharadwaj Consumer Products Ltd (BCPL) | Project Drishti • Northlane Analytics – Confidential, Client Restricted
2
Notes: Confirm with Shalini before this gets circulated further, she will want the FY26 Q1 number tied explicitly back to the trial balance language, not just called a 'variance'. Use 'reconciliation gap' if she is in the room, she does not use the word delta.
Timebox: 45 minutes for this pack if it is the steerco slot, longer if it is a working session.

## Slide 3
01
Discovery Approach & Scope
Bharadwaj Consumer Products Ltd (BCPL) | Project Drishti • Northlane Analytics – Confidential, Client Restricted
3

## Slide 4
SECTION 01 · APPROACH & SCOPE
Discovery Methodology & Meeting Log
Meeting | Date | Duration | Focus | Key attendees
T-01 | 11-Feb-2026 (Wed) | 60 min | Kickoff and scope | Rajeev, Shalini, Vikram, Priya, Farida, Ananya, Karthik, Ritwik, Sneha; Marijke van der Berg (Klarissen) 15:00–15:20 only
T-02 | 03-Mar-2026 (Tue) | 90 min | OLTP discovery with Ani | Ani, Farida, Karthik, Ishaan, Priya, Sneha
T-03 | 24-Mar-2026 (Tue) | 45 min | First variance findings | Ananya, Karthik, Ishaan, Farida, Shalini, Vikram, Sneha
• Approach was system walkthroughs and structured interviews rather than a big-bang data pull - we do not have a functional spec worth trusting, so this is largely oral history.
• Aniruddh “Ani” Deshpande (14 years at BCPL, longest-serving person on the programme) walked us through ORION end to end on 3rd March. He is, as such, doing a lot of the work that documentation should be doing.
• This deck consolidates findings through 24-Mar only. A further, more detailed variance and root-cause readout follows as the sprint continues into April and May.
Bharadwaj Consumer Products Ltd (BCPL) | Project Drishti • Northlane Analytics – Confidential, Client Restricted
4
Notes: As per Farida's earlier mail (her phrase, not mine) she has already flagged that anything touching the load window gets measured before it gets agreed, keep that posture in mind for the ETL section later in this deck.
T-02 ran 11:00-12:30 IST, 90 minutes, entirely on OLTP structure and history; T-03 ran 16:00-16:45, 45 minutes, and is where VAR-003 first surfaced.
Do not read this out: Ani's sessions run long and go off-script, but he answers questions nobody asked and it is usually the important part. Let him ramble.

## Slide 5
SECTION 01 · APPROACH & SCOPE
Systems Landscape Overview
System | Version / release | Host(s) | Notes
ORION (OLTP) | Oracle DB 19c EE 19.18.0.0.0; app release R12.2.8 | orion-db-prd-01.bcpl.local (Mumbai, 2-node RAC); standby orion-db-dr-01 (Hyderabad, physical standby, not used for reporting) | Order-to-cash. Built 2009. Oracle Forms/Reports front end, later partially re-fronted in ADF.
BCPL_EDW (warehouse) | Oracle DB 19c EE | edw-db-prd-01.bcpl.local | Star schema. 4.1 TB allocated, approx. 2.8 TB used. Tablespaces EDW_DATA / EDW_IDX / STG_DATA.
ODI | Oracle Data Integrator 12c, 12.2.1.4.0 | Agent OracleDIAgent1 on edw-app-prd-02.bcpl.local, port 20910 | Master repo ODI_MASTER, work repo ODI_WORK, both on the EDW instance.
OBIEE (legacy reporting) | 11g, 11.1.1.9 | - | 41 catalogue reports, of which 12 are actually used. RPD last modified 2019.
Power BI (target) | Premium P1 capacity | Gateway bi-gw-prd-01.bcpl.local | Tenant bharadwajcp, workspace BCPL-DRISHTI-PRD (plus -DEV, -UAT).
Control-M | 9.0.20 | - | Folder BCPL_EDW_DAILY holds the warehouse jobs. Schedules nothing inside FIN_PROD.
• STG_ORION (the staging schema) sits physically inside the EDW instance, not inside ORION. People on the client side get this wrong in conversation constantly.
• A single private database link, ORION_PRD, runs from STG_ORION to OMS_RO@orion-db-prd-01 and is the only path the extract mappings take out of ORION.
Bharadwaj Consumer Products Ltd (BCPL) | Project Drishti • Northlane Analytics – Confidential, Client Restricted
5
Notes: Source control finding, keep it low-key for now: mapping XML exports and DDL live in a SharePoint document library, not in Git, no diff history, no branch discipline. Karthik will want to raise this formally later, do not let it become today's headline.
If asked why FIN_PROD is not scheduled by Control-M: it genuinely is not, that part of the finance close runs outside this scheduler entirely. Do not speculate about what runs there instead, we are not in a position to say anything about that today.

## Slide 6
02
Source Schema & Data
Bharadwaj Consumer Products Ltd (BCPL) | Project Drishti • Northlane Analytics – Confidential, Client Restricted
6

## Slide 7
SECTION 02 · SOURCE SCHEMA & DATA
OLTP Schema Overview: OMS_PROD / FIN_PROD
Schema | Tables | Representative objects
OMS_PROD (order to cash) | 13 | CUSTOMER, CUSTOMER_TERRITORY_HIST, SKU_MASTER, INVOICE_HEADER, INVOICE_LINE, INVOICE_LINE_ARCHIVE, ORDER_HEADER, ORDER_LINE, SCHEME_MASTER, CREDIT_NOTE, CREDIT_NOTE_LINE, DEPOT_MASTER, TERRITORY_MASTER
FIN_PROD (GL, AR, tax, month end) | 7 | TAX_RATE_MASTER, SCHEME_ACCRUAL, PERIOD_CONTROL, GL_ACCOUNT_MASTER, GL_JOURNAL_HDR, GL_JOURNAL_LINE, AR_OPEN_ITEM
OLTP total | 20 | -
• FIN_PROD is the finance schema inside the SAME ORION instance as OMS_PROD, not a separate system, invoicing itself lives entirely in OMS_PROD.
• Read access for the warehouse extract comes through a read-only account, OMS_RO, over the ORION_PRD link. There is no equivalent read-only account on FIN_PROD documented so far.
• 20 tables total is a manageable OLTP footprint on paper. In practice most of the complexity sits in three or four of them (invoice header/line and their scheme interactions), pls see next slide for the warehouse side.
Bharadwaj Consumer Products Ltd (BCPL) | Project Drishti • Northlane Analytics – Confidential, Client Restricted
7
Notes: If someone asks about INVOICE_LINE_ARCHIVE: Farida can speak to it if pressed, but we have not dug into it yet, park it rather than guessing on this call.
Minor typo left in on purpose in the source notes from T-02, Ani wrote 'party master' for CUSTOMER more than once, that is just his own long-standing habit (trade usage), not a separate table.

## Slide 8
SECTION 02 · SOURCE SCHEMA & DATA
Warehouse Schema Overview: BCPL_EDW
Layer | Objects | Examples
Dimension / reference | 8 | DIM_DATE, DIM_CUSTOMER, DIM_PRODUCT, DIM_GEOGRAPHY, DIM_SCHEME, DIM_SALESREP, TAX_RATE_MASTER (+1 more, TBC)
Fact | 3 | FACT_INVOICE_LINE, FACT_SECONDARY_SALES, FACT_ORDER_LINE
Security | 1 | SEC_USER_REGION (row-level security by REGION_CODE)
ETL control / audit | 3 | ETL_BATCH_CONTROL, ETL_ERROR_LOG, ETL_PARAM
BCPL_EDW total | 15 | -
STG_ORION landing (disposable) | 13 | Plus ODI's C$ / I$ / E$ work tables per interface run
• Single BCPL_EDW instance on edw-db-prd-01.bcpl.local. Tablespaces: EDW_DATA, EDW_IDX, STG_DATA.
• STG_ORION is physically inside the EDW database, not inside ORION, same point as the previous slide, worth repeating because it trips people up.
• This is an object-level inventory, not a volumetric one. Row counts are intentionally not quoted below, see next slide.
Bharadwaj Consumer Products Ltd (BCPL) | Project Drishti • Northlane Analytics – Confidential, Client Restricted
8
Notes: This is a rough discovery-stage cut, taken from the object inventory, not a validated data profile. Do not quote row counts today, we do not have a signed-off number yet, the formal profiling pass sits inside the data quality assessment phase, not this one.
The '+1 more, TBC' on the dimension row is deliberate, we have not finished naming every reference object yet, tidy this up before it goes to Shalini.

## Slide 9
SECTION 02 · SOURCE SCHEMA & DATA
Data Volumes & Environments: Early View (TBC)
• BCPL_EDW provisioned at 4.1 TB allocated, approx. 2.8 TB used as of this review; tablespaces EDW_DATA / EDW_IDX / STG_DATA.
• Highest-volume objects by inspection: OMS_PROD.INVOICE_LINE, OMS_PROD.INVOICE_HEADER, and their EDW counterparts FACT_INVOICE_LINE / FACT_ORDER_LINE / FACT_SECONDARY_SALES.
  – Precise row counts pending the formal profiling pass, scheduled to start 04-May-2026 as part of the data quality assessment. Do not quote a number before then.
• DIM_CUSTOMER and the product dimension (sourced from SKU_MASTER) are comparatively small, low thousands of rows each on inspection, exact figures TBC.
• STG_ORION carries 13 landing tables plus ODI's C$ / I$ / E$ work tables per interface run; these are disposable and rebuilt each cycle, so they are not part of the volume conversation as such.
• Nightly load moves what Farida describes as “tens of thousands” of invoice lines per run - a hard number replaces this in the next iteration of this deck.
• No distributor-side or secondary-sales volume view is included in this pass. [TBC, pick up separately]
• Action: get Ishaan and Meghna to produce an actual count ahead of the May steerco, do the needful before someone asks us for one live.
Env | ORION host | EDW host | ODI agent | Power BI workspace
PROD | orion-db-prd-01 | edw-db-prd-01 | OracleDIAgent1 | BCPL-DRISHTI-PRD
UAT | orion-db-uat-01 (refreshed monthly from PROD) | edw-db-uat-01 | OracleDIAgent_UAT | BCPL-DRISHTI-UAT
DEV | orion-db-dev-01 (refreshed on request) | edw-db-dev-01 | OracleDIAgent_DEV | BCPL-DRISHTI-DEV
Note: the UAT EDW instance has not been sized against a full historical reload, flagging early as a scale risk, revisit at design stage. Env refresh cadence differs by environment; see risk register.
THIS SLIDE IS DENSE ON PURPOSE
Everything on it is a placeholder-quality early view. Numbers here are for internal orientation only and should not be lifted into any client-facing summary until the profiling pass replaces them. Basically: read this slide, don't quote this slide.
Bharadwaj Consumer Products Ltd (BCPL) | Project Drishti • Northlane Analytics – Confidential, Client Restricted
9
Notes: Yes, this slide is overloaded, that is somewhat intentional at this stage, we genuinely have more open questions than answers on volumes right now and I would rather show that than fake a tidy number. If someone in the room pushes on this, say the profiling pass is the answer, not today.
Do not read the 'tens of thousands' line out loud as if it were precise, it is Farida's own phrase from a corridor conversation, not a measured figure.

## Slide 10
03
ETL / ODI Landscape
Bharadwaj Consumer Products Ltd (BCPL) | Project Drishti • Northlane Analytics – Confidential, Client Restricted
10

## Slide 11
SECTION 03 · ETL / ODI LANDSCAPE
ODI Job Inventory & Nightly Load Window
Item | Value
Production work repository | 47 mappings across 9 project folders
In scope for this engagement (SALES_FIN folder) | 4 load plans, 22 mappings
Walked through in detail so far | 2 load plans (LP_DAILY_SALES, LP_MONTHEND_FIN), 6 mappings
Key mapping on the critical path | MAP_FACT_INVOICE_LINE
Standalone agent | OracleDIAgent1, edw-app-prd-02.bcpl.local:20910, single agent, no load balancing or failover
Metric | Value
Trigger | Control-M job BCPL_EDW_DAILY_LOAD_START, 01:00 IST, every day incl. Sundays
Average elapsed | 58 min (01:00 → 01:58)
P95 elapsed | 71 min
Typical completion incl. post-load checks | ~02:05 IST
Business availability SLA | 05:30 IST
Nights SLA breached, FY26 Q4 so far | 2, 14-Feb-2026 and 02-Mar-2026
Average invoice lines per night | 21,400 (range approx. 6,200 Sundays to 48,900 month-end)
• Load technique: LKM Oracle to Oracle (DBLINK) into staging, then IKM Oracle Control Append / IKM Oracle Incremental Update into the warehouse, with CKM Oracle doing constraint checks.
• Two load plans not yet detailed: LP_SECONDARY_UPLOAD (daily 04:00 IST, picks up a DMS file drop, frequently no file arrives) and LP_DIM_REFRESH_FULL (ad hoc full dimension rebuild).
• Farida Contractor owns the nightly load and the Control-M folder; her line on this, verbatim: “the window is the window.” She is the first call at 05:00 if the SLA is missed.
Bharadwaj Consumer Products Ltd (BCPL) | Project Drishti • Northlane Analytics – Confidential, Client Restricted
11
Notes: Note for the room only, not on the slide: the Control-M folder still shows in-flow markers at 01:40 / 02:00 / 02:35 against the middle steps, from an older, slower version of the plan. Nobody has retimed them, so if anyone quotes a completion time straight off Control-M it may not match the ~02:05 figure here. Use 02:05, that is the number to go with.
Farida will push back hard on anything that adds elapsed time to the load, that is exactly her reaction pattern, do not be surprised by it, and come with a measured number if we want to change her mind on anything downstream.
If Shalini asks why FIN_PROD does not appear anywhere in this inventory: Control-M genuinely does not schedule anything inside FIN_PROD. That is the honest answer today. Do not speculate beyond it on this call.

## Slide 12
04
Reporting Landscape
Bharadwaj Consumer Products Ltd (BCPL) | Project Drishti • Northlane Analytics – Confidential, Client Restricted
12

## Slide 13
SECTION 04 · REPORTING LANDSCAPE
Reporting Landscape: OBIEE (current) and Power BI (target)
Aspect | OBIEE (current) | Power BI (target)
Version / tier | 11g, 11.1.1.9 | Premium P1 capacity
Catalogue | 41 catalogue reports, of which 12 are actually used | Workspace BCPL-DRISHTI-PRD (plus -DEV, -UAT)
Semantic layer | RPD, last modified 2019 | Dataset DRISHTI_SALES, import mode
Refresh | Direct query against ORION/EDW, not itemised here | Scheduled 06:00 and 14:00 IST
Security | - | Row-level security by REGION_CODE via SEC_USER_REGION
Decommission | Planned 90 days after go-live | -
• Priya Nair (BI Analyst) is the one person who genuinely knows what every legacy OBIEE report contains and who still uses it, she is mapping usage against the 12 live reports now.
• Excel remains, in practice, the real reporting layer alongside OBIEE: Finance and Sales Ops both maintain their own shadow workbooks today.
• Dashboard scope and the shortlist for go-live are being worked through in a dedicated workshop later in the programme. Not addressed in this deck, deliberately.
Bharadwaj Consumer Products Ltd (BCPL) | Project Drishti • Northlane Analytics – Confidential, Client Restricted
13
Notes: Ritwik and Priya use different words for the same screen, Priya says 'report' and 'prompt', Ritwik says 'page' and 'slicer'. Do not let that turn into a semantic argument in the room, it is purely OBIEE vs Power BI vocabulary, both are describing the same thing.
If pushed on dashboard count for go-live: say scope is being finalised separately and we will not pre-empt that workshop today. Do not offer a number.

## Slide 14
05
Initial Findings: Variance
Bharadwaj Consumer Products Ltd (BCPL) | Project Drishti • Northlane Analytics – Confidential, Client Restricted
14

## Slide 15
SECTION 05 · VARIANCE FINDINGS
Variance Findings Summary (DRAFT v2)
ID | Finding | Status | Impact (FY26)
VAR-001 | MAP_FACT_INVOICE_LINE applied no DELETE_FLAG filter at all; cancelled and logically deleted invoice lines were loaded and counted as revenue. | Root cause understood | INR 4.2 Cr
VAR-002 | DATE_KEY derived from INVOICE_HEADER.CREATED_TS (written in UTC) instead of INVOICE_DT (IST); invoices after 18:30 IST on month-end fell into the next month. | Root cause understood | INR 90 L
VAR-003 | Scheme discount double-count, warehouse revenue is overstated against the trial balance and the mechanism behind it is not yet established. | OPEN, mechanism not yet confirmed | INR 1.7 Cr
VAR-008 | LP_DAILY_SALES was resubmitted manually after a failure on Sat 14-Feb-2026 (session SESS_884012); the whole night was appended again. | Root cause understood | INR 2.9 Cr
Total | - | - | INR 9.70 Cr
• FY26 Q1 (Apr–Jun 2025) net revenue as currently reported by the warehouse: INR 438.6 Cr. Finance has not signed this off.
• VAR-001 and VAR-002 are understood at mapping level and are considered straightforward to correct once scheduled.
• VAR-008 was a one-time duplication event tied to the 14-Feb failure and rerun, not a recurring pattern, worth distinguishing from the other three.
• VAR-003 is genuinely open. See next slide.
Bharadwaj Consumer Products Ltd (BCPL) | Project Drishti • Northlane Analytics – Confidential, Client Restricted
15
Notes: Slide title still says 'DRAFT v2', clean this up before this goes external, it was left over from the working version we used in the T-03 debrief.
Shalini will ask why the total is only 9.70 Cr and not larger, the honest answer is this total only reflects mechanisms we have traced to a specific root cause so far. Anything we have not root-caused yet simply is not in this number. More work continues into April.
Do not state a owner for VAR-003 if asked, we are not naming one until the mechanism itself is confirmed.

## Slide 16
SECTION 05 · VARIANCE FINDINGS
Open Item: Scheme Discount Double-Count (VAR-003)
• Impact: INR 1.7 Cr (FY26), first sized in the variance pass of 24-Mar-2026.
• Status: OPEN. The mechanism producing the double-count has not been confirmed.
• Leading hypothesis under investigation: latency on the ORION_PRD database link (the private link from STG_ORION into OMS_RO@orion-db-prd-01), which the team suspects could be a contributing factor. Not yet tested.
• This is being tracked as an open item, reference CON-2, in the programme's open-items log.
• Next step: instrument and measure actual link round-trip behaviour and correlate it against the affected nights. Targeted for the variance root-cause sprint, running through 08-May-2026.
• Owner: to be confirmed once the mechanism itself is established.
Open item | Description | Raised | Target resolution
CON-2 | Root cause of VAR-003 (scheme discount double-count), DBLINK latency hypothesis under test | T-03, 24-Mar-2026 | Variance root-cause sprint (through 08-May-2026)
Bharadwaj Consumer Products Ltd (BCPL) | Project Drishti • Northlane Analytics – Confidential, Client Restricted
16
Notes: Do not read this out, keep it in the room: this DBLINK latency angle is our working theory only, it is not confirmed and we have not measured anything yet. If Karthik or Farida get pulled into a side conversation on this, let them run with it, do not commit to the DBLINK explanation in front of Marijke or the wider steerco, we don't have evidence either way today.
If asked for a hard date: root-cause sprint runs 09-Mar to 08-May-2026, that is the honest window, do not promise an earlier one.

## Slide 17
06
Initial Risks
Bharadwaj Consumer Products Ltd (BCPL) | Project Drishti • Northlane Analytics – Confidential, Client Restricted
17

## Slide 18
SECTION 06 · INITIAL RISKS
Initial Risk Register
# | Risk | Description | Impact if unaddressed
R1 | Institutional knowledge concentration | Very little design documentation survives for large parts of the ORION load logic; most of what we know came from one person's memory in T-02. | High, single point of knowledge failure
R2 | No source control discipline | ODI mapping XML exports and DDL are kept in a SharePoint document library, not in Git, no diff history, no rollback discipline. | Medium, change risk on remediation work
R3 | Single ODI agent, no failover | OracleDIAgent1 is the only standalone agent; if it is down the nightly load simply does not run. | Medium, availability risk
R4 | UAT EDW sizing | The UAT EDW instance has not been sized against a full historical data reload. | Medium, may constrain test scope later
R5 | VAR-003 root cause unconfirmed | Scheme discount double-count (INR 1.7 Cr) mechanism is not yet known; quantum could move once it is. | High, open financial exposure
R6 | OBIEE usage not fully mapped | RPD last modified 2019; current report usage is being confirmed against the 12 reports believed active. | Low-Medium, decommission risk
Bharadwaj Consumer Products Ltd (BCPL) | Project Drishti • Northlane Analytics – Confidential, Client Restricted
18
Notes: R4 ties back to something Vikram raised informally, in passing, at kickoff, not fully written up anywhere yet. Flag it here but do not overstate it today, we have not scoped what it actually means for the test plan.
R1 and R2 are the two Karthik cares about most; he will want both written up as formal ADR-adjacent findings once we are past discovery.

## Slide 19
CLOSING
Summary & Next Steps
• Discovery has traced four variance mechanisms so far, quantified at INR 9.70 Cr against a reported FY26 Q1 net revenue of INR 438.6 Cr.
• One mechanism, VAR-003, remains genuinely open, this is the priority for the root-cause sprint through 08-May-2026.
• Schema and ETL inventory is understood at the object level (20 OLTP tables, 15 warehouse tables, 47 mappings in the production repo). Volumetric profiling is the next data-side milestone.
• Reporting landscape is mapped at the platform level (OBIEE current state, Power BI target platform); dashboard scope itself is being worked through separately.
Action | Owner | Due
Confirm VAR-003 mechanism (test DBLINK hypothesis, rule in or out) | Karthik Subramanian / Farida Contractor | Within root-cause sprint (to 08-May-2026)
Circulate variance tracker with worked detail on VAR-001 / VAR-002 / VAR-008 | Sneha Pillai | Next working week
Begin formal profiling pass ahead of the data quality assessment | Ishaan Bhatt / the wider DQ team | Ahead of 04-May-2026
Sign-off on the FY26 Q1 number once VAR-001 fix is scheduled | Shalini Iyer | Pending
Draft for internal review, v2. Owners and dates above to be reconfirmed before external circulation.
Bharadwaj Consumer Products Ltd (BCPL) | Project Drishti • Northlane Analytics – Confidential, Client Restricted
19
Notes: Rajeev only wants two things out of a readout like this: the date things get fixed by, and the number, that is his consistent ask across every steerco so far. Keep the next-steps table to owner and date, resist the urge to add mechanism detail back in here, that belongs on the earlier slides.
If time runs short, this is the slide to protect, everything before it can be taken as read.

## Slide 20
SYNTHETIC — generated for internal demo. No real entity depicted.