## Slide 1
PROJECT DRISHTI
Variance Root Cause - Working Readout
VAR-001 through VAR-005 and VAR-008 - status, root cause, impact
05 May 2026
Prepared for: Bharadwaj Consumer Products Ltd (Finance Systems, Sales Ops, IT)
Prepared by: Karthik Subramanian, Northlane Analytics
Reviewed by: Ananya Krishnan
DRAFT v2
supersedes v1 circulated 30-Apr
Bharadwaj Consumer Products Ltd | Project Drishti - Confidential, Internal Working Draft | Client Confidential - Not for external distribution
Notes: House-keeping before we start: this is v2. v1 went out 30-Apr and had the wrong figure on the VAR-002 slide (typo, said 9 L instead of 90 L), Sneha caught it, this version is corrected there. Don't dwell on that. Ananya wants this kept to 30 min, leave 10 min for questions because Shalini will have questions on VAR-005 and Vikram will probably ask why his stockist numbers aren't in this pack at all - answer is they're not in scope, this is the warehouse revenue variance register, not the secondary sales reconciliation, park it if it comes up.

## Slide 2
PROJECT DRISHTI - VARIANCE ROOT CAUSE READOUT
Agenda
• Recap - why we are here and what the sprint covered
• Status snapshot - the variance register as it stands today
• Deep dive - closed and confirmed items (VAR-001, VAR-002, VAR-003)
• Deep dive - emerging items (VAR-004, VAR-005)
• Close-out - VAR-008
• Impact summary and next steps
Bharadwaj Consumer Products Ltd | Project Drishti - Confidential, Internal Working Draft
Client Confidential - Not for external distribution | 2
Notes: Keep this slide to under a minute. If Rajeev is on the call he will only want the date and the total number - he said as much after the last steerco. Everything else is for Shalini and Farida.

## Slide 3
RECAP
Why we are here
• The variance root-cause sprint has been running since 09-Mar-2026 and is scheduled to close 08-May-2026.
• Trigger: Shalini could not sign the FY26 board pack in March because the warehouse revenue number did not tie to the trial balance.
• Since the first findings review (24-Mar-2026) the register has grown as the team has worked through the reconciliation - six items on it today.
• This session confirms root cause and impact for each item and flags which are closed, which are fixed-but-not-yet-released, and which are still open.
• Basically the goal today is a shared, signed-off version of the register - not a debate on methodology. That happens separately with Finance.
Bharadwaj Consumer Products Ltd | Project Drishti - Confidential, Internal Working Draft
Client Confidential - Not for external distribution | 3
Notes: Farida will push back if anyone implies the load itself is unreliable - be careful with language here, several of these are ETL logic bugs, not load stability issues, and she gets prickly about the distinction. If someone from Klarissen is on this call (unlikely for this one, this is a BCPL internal working session, not the steerco) do not use 'the walk' or 'the bridge', that is their phrasing, use variance.

## Slide 4
PART ONE
Status Snapshot
The variance register as of 05-May-2026
Bharadwaj Consumer Products Ltd | Project Drishti - Confidential, Internal Working Draft
Client Confidential - Not for external distribution | 4

## Slide 5
STATUS SNAPSHOT
Variance register - status as of 05-May-2026
ID | Item | Status | FY26 Impact | Owner
VAR-001 | FY26 Q1 revenue overstated | Open - fix built, awaiting release | INR 4.20 Cr | Farida Contractor
VAR-002 | Month-end boundary drift | Open - fix built, awaiting release | INR 90 L | Karthik Subramanian
VAR-003 | Scheme discount double-count | Open - root cause confirmed | INR 1.70 Cr | DW team (TBC)
VAR-004 | Duplicate facts on distributor reassignment | Open - newly flagged | INR 65 L (est.) | TBC
VAR-005 | Credit notes absent from warehouse | Open - Finance validating | INR 2.40 Cr | Shalini Iyer
VAR-008 | Feb duplicate load | Closed (02-Apr-2026) | INR 2.90 Cr | Farida Contractor
Note: VAR-006 and VAR-007 are not shown here - they fall out of the data quality assessment starting later this month, not this sprint.
Bharadwaj Consumer Products Ltd | Project Drishti - Confidential, Internal Working Draft
Client Confidential - Not for external distribution | 5
Notes: If asked why VAR-003 owner says TBC on the slide - the DW team is doing the actual analysis but ownership on the register hasn't been formally assigned to a named individual yet, don't put a name on the slide, we don't want to commit that in writing before it's confirmed at design sign-off tomorrow (06-May). Same logic for VAR-004, someone is starting to poke at it but nobody owns it on paper yet.

## Slide 6
STATUS SNAPSHOT
Summary metrics
INR 12.75 Cr
Total quantified variance to date, all items in the register
• VAR-001 FY26 Q1 revenue overstated - INR 4.20 Cr - Open, fix built
• VAR-002 Month-end boundary drift - INR 90 L - Open, fix built
• VAR-003 Scheme discount double-count - INR 1.70 Cr - Open, root cause confirmed
• VAR-004 Duplicate facts on distributor reassignment - INR 65 L (est.) - Open, newly flagged
• VAR-005 Credit notes absent from warehouse - INR 2.40 Cr - Open, Finance validating
• VAR-008 Feb duplicate load - INR 2.90 Cr - Closed
• Closed items so far: 1 of 6 (VAR-008 only). VAR-001 and VAR-002 are fixed in build but the release has not gone yet, so they still count as open for this readout.
• VAR-004 is the one item on this register still being sized - the 65 L is directional, not final.
• FY26 Q1 net revenue as currently reported in the warehouse: INR 438.60 Cr. This is the pre-fix figure, Shalini has not signed off the board pack against it.
• For reference, the sprint started against three items known at the first findings review on 24-Mar (VAR-001, VAR-002, VAR-003) plus VAR-008 which was already on the register from a separate thread and has since closed.
• As such the net movement since 24-Mar is +2 items (VAR-004, VAR-005) and no change in closed count beyond VAR-008.
• Data quality assessment starts this week and runs to 19-Jun-2026 - expect the register to grow again before it shrinks.
• Action for this week: Shalini to validate VAR-005 against the trial balance, Ishaan to isolate the VAR-004 mechanism, design sign-off tomorrow to lock the VAR-003 remediation approach.
• TBC.
Bharadwaj Consumer Products Ltd | Project Drishti - Confidential, Internal Working Draft
Client Confidential - Not for external distribution | 6
Notes: This slide is doing too much, I know. Ananya wanted everything on one page so the steerco extract could be lifted straight out of this deck without redoing the layout. If you are presenting this live, do not read every bullet, walk the big number and the first three lines, take questions on the rest only if asked. The 438.60 Cr line is the one Shalini will fixate on - she has said more than once she cannot sign the pack against that figure. Do not let this turn into a Finance sign-off discussion in this meeting, that is a separate thread with her team.

## Slide 7
PART TWO
Deep Dive - Closed & Confirmed
VAR-001, VAR-002, VAR-003
Bharadwaj Consumer Products Ltd | Project Drishti - Confidential, Internal Working Draft
Client Confidential - Not for external distribution | 7

## Slide 8
DEEP DIVE
VAR-001 - FY26 Q1 revenue overstated
• Impact: INR 4.20 Cr, FY26 Q1 (historic, already closed at the time of this readout).
• Root cause: the load mapping into FACT_INVOICE_LINE applied no DELETE_FLAG filter at all. Cancelled and logically deleted invoice lines were loaded as if they were live revenue.
• Effect on the reported number: FY26 Q1 net revenue is currently showing as INR 438.60 Cr in the warehouse. Shalini's trial balance does not agree with this and she has not signed the pack against it.
• Fix: change the predicate to NVL(DELETE_FLAG,'N')='N' so a null flag is treated as not-deleted. A plain DELETE_FLAG='N' would have been the wrong fix - it would have silently dropped a large volume of legitimate historic rows that carry a null flag rather than a 'N'.
• Status: fix designed and built, change reference CHG0021184, targeted for the June release window. Still open for this readout because it has not gone live.
Bharadwaj Consumer Products Ltd | Project Drishti - Confidential, Internal Working Draft
Client Confidential - Not for external distribution | 8
Notes: Shalini's exact numbers from her trial balance reconciliation are in her mail to Karthik, not reproduced here - if asked, the two-decimal figures are hers to quote, not ours. Keep this slide to the mechanism and the fix. Do not get pulled into a discussion of why the historic nulls exist in the first place, that's a longer story and it belongs in the technical annexure, not this readout.

## Slide 9
DEEP DIVE
VAR-002 - Month-end boundary drift
• Impact: INR 90 L, FY26.
• Root cause: the date key used to place an invoice into a period was derived from the application's created-timestamp, which the app server writes in UTC. The actual invoice date is a separate, correct, IST field.
• Effect: invoices raised late in the evening on the last day of a month, after roughly 18:30 IST, were keyed into the following month instead of the month they were actually billed in.
• Fix: derive the date key from the invoice date field instead of the UTC timestamp. Recorded as ADR-005 in the design documentation.
• Status: fix built, change reference CHG0021207, same June release window as VAR-001.
Bharadwaj Consumer Products Ltd | Project Drishti - Confidential, Internal Working Draft
Client Confidential - Not for external distribution | 9
Notes: v1 of this deck had a typo on this slide, said INR 9 L instead of 90 L, Sneha flagged it the same afternoon. Corrected here. If anyone still has v1 open, point them to this version.

## Slide 10
DEEP DIVE
VAR-003 - Scheme discount double-count
• Impact: INR 1.70 Cr, FY26.
• Root cause is source-side, not in the ETL. A finance procedure inside ORION rewrites the scheme discount amount on invoice lines.
• Net effect: the same scheme discount value ends up counted more than once against the same invoice lines, inflating the discount side of the ledger for the affected period.
• This was not a database link or network latency problem. That angle was examined and ruled out at the architecture review (see evidence, next slide).
• Mechanism detail sits with the stored procedure walkthrough, not this deck.
• Status: root cause confirmed. Remediation approach to be confirmed at design sign-off, 06-May-2026 - one day after this readout.
Bharadwaj Consumer Products Ltd | Project Drishti - Confidential, Internal Working Draft
Client Confidential - Not for external distribution | 10
Notes: IMPORTANT - keep this slide at the surface level: source-side, a finance procedure rewrites the scheme discount amount, that is all. Do not go further into mechanism on this slide, whatever the question. If Shalini or anyone else pushes for more, the line to use is 'that's in the stored procedure walkthrough, let's take it offline' and move to the next slide. The DW team has the full detail if this needs to go further, but that conversation does not happen in this room.

## Slide 11
DEEP DIVE - VAR-003 EVIDENCE
VAR-003 - how we got to root cause
Date | Activity | Finding
24-Mar-2026 | First variance findings review (T-03) | VAR-003 identified and sized at INR 1.70 Cr. Root cause investigation opened.
14-Apr-2026 | Architecture review (T-04) - AWR analysis of ORION_PRD link | Database link examined and ruled out. Across the full load window the link accounted for only 4.1 minutes of wait time and 38 ms average round trip over 6,412 round trips - about 1.2% of total elapsed. Latency explains slowness, not a value error.
Ongoing | Root cause confirmed as source-side | A finance procedure inside ORION rewrites the scheme discount amount on invoice lines. Full mechanism detail sits with the stored procedure walkthrough. Remediation approach to design sign-off, 06-May-2026.
Bharadwaj Consumer Products Ltd | Project Drishti - Confidential, Internal Working Draft
Client Confidential - Not for external distribution | 11
Notes: The AWR window quoted here is 23-Mar-2026, 01:00 to 03:00 - two hours bracketing the load, not the load duration itself. If someone asks how long the load itself normally takes, that's a separate number and it is not this slide's job to give it - point them to Farida's load performance notes. Keep the evidence framed as 'examined and ruled out', nothing stronger - do not editorialise about how seriously anyone was taking the database link angle at the time, that's not for this deck.

## Slide 12
PART THREE
Deep Dive - Emerging Items
VAR-004, VAR-005
Bharadwaj Consumer Products Ltd | Project Drishti - Confidential, Internal Working Draft
Client Confidential - Not for external distribution | 12

## Slide 13
DEEP DIVE
VAR-004 - Duplicate facts on distributor reassignment
DRAFT - Ishaan to confirm before Fri
• Flagged this sprint as part of the broader distributor reconciliation work, separate from the original three items.
• Early estimate: INR 65 L. This is an estimate, not yet a validated figure - treat it as directional.
• Duplicate fact rows have been observed against a small number of distributor records. The underlying trigger is still being isolated.
• Root cause mechanism is still being confirmed. Full write-up expected at the data quality readout next month, not before.
• Status: open, newly flagged, not yet formally owned on the register.
Bharadwaj Consumer Products Ltd | Project Drishti - Confidential, Internal Working Draft
Client Confidential - Not for external distribution | 13
Notes: Do not commit to a mechanism on this slide, we genuinely do not have it nailed down for external discussion yet and Karthik wants that conversation to happen properly at design sign-off tomorrow, not get pre-empted here. If pushed for a number of affected distributors, say we do not have a validated count yet, expect it at the June data quality readout.

## Slide 14
DEEP DIVE
VAR-005 - Credit notes absent from warehouse
INR 2.40 Cr
FY26 impact
• Owner: Shalini Iyer. Status: Open, raised 24-Apr-2026.
• The gap surfaced during the target model review for the warehouse: the revenue line as reported does not reflect credit notes at all.
• As such the reported revenue figure runs gross of credit notes rather than net - this is the item Shalini is most focused on given the board pack timing.
• Karthik to continue working this with Shalini's team ahead of the next checkpoint.
Bharadwaj Consumer Products Ltd | Project Drishti - Confidential, Internal Working Draft
Client Confidential - Not for external distribution | 14
Notes: Do not caveat the 2.40 Cr figure on the slide, Ananya was clear about that, but you should know going in: this is Shalini's own working number, built quickly to get something into this pack, and she has not reconciled it against the full FY26 trial balance yet. It will very likely move once she does. If she asks why it isn't fully validated, the honest answer is exactly that - it was a fast working estimate, not a checked figure. Do not get into why there's no credit note table in the warehouse on this slide either - that explanation belongs in the target state design document, not here.

## Slide 15
CLOSE-OUT
VAR-008 - Feb duplicate load
• Impact: INR 2.90 Cr, sat in the February figures for roughly three weeks before it was caught.
• Status: CLOSED, 02-Apr-2026.
• Root cause and remediation detail are covered in the ODI technical annexure, not repeated here as this item is fully resolved.
• Owner: Farida Contractor.
• No further action.
Bharadwaj Consumer Products Ltd | Project Drishti - Confidential, Internal Working Draft
Client Confidential - Not for external distribution | 15
Notes: Keep this one short, it's closed and nobody wants to relitigate it. If someone asks for the mechanism, tell them it's in the technical annexure with the ODI team and move on - we are not walking the load-plan mechanics in this readout.

## Slide 16
PART FOUR
Impact & Next Steps
Bharadwaj Consumer Products Ltd | Project Drishti - Confidential, Internal Working Draft
Client Confidential - Not for external distribution | 16

## Slide 17
APPENDIX
Impact summary - all items
ID | Item | Impact (INR Cr)
VAR-001 | FY26 Q1 revenue overstated | 4.20
VAR-002 | Month-end boundary drift | 0.90
VAR-003 | Scheme discount double-count | 1.70
VAR-004 | Duplicate facts on distributor reassignment | 0.65
VAR-005 | Credit notes absent from warehouse | 2.40
VAR-008 | Feb duplicate load | 2.90
 | Total quantified variance | 13.10
Bharadwaj Consumer Products Ltd | Project Drishti - Confidential, Internal Working Draft
Client Confidential - Not for external distribution | 17
Notes: This total was carried over from the tracker export and has not been recomputed for this version of the pack - if someone adds up the column by hand in the room it will not match this row exactly, the tracker's rounding is not the same as this slide's. Do not draw attention to it, if it comes up say the master figure lives in the tracker and we will true it up there. Do not attempt to explain the gap live.

## Slide 18
NEXT STEPS
Actions before the next checkpoint
Action | Owner | Target
Confirm VAR-003 remediation approach | Karthik Subramanian | 06-May-2026
Isolate VAR-004 mechanism, size distributor impact | Ishaan Bhatt | TBC - before June DQ readout
Validate VAR-005 estimate against FY26 trial balance | Shalini Iyer | TBC
Confirm CHG0021184 / CHG0021207 release window | Farida Contractor | June release
Recirculate this register with any corrections | Sneha Pillai | within the week
Bharadwaj Consumer Products Ltd | Project Drishti - Confidential, Internal Working Draft
Client Confidential - Not for external distribution | 18
Notes: Sneha's action log has the continuous numbering for these, not reproduced on this slide - she will fold these into her own tracker with the right AI reference numbers after the session.

## Slide 19
NEXT STEPS
Risks and watch items
• The register has grown at every checkpoint so far (three items at kickoff review, six today). The data quality assessment starting this month is likely to add more, not fewer.
• VAR-001 and VAR-002 are fixed in build but not yet released - until CHG0021184 and CHG0021207 go live, the reported Q1 number stays at the overstated figure and Finance cannot sign against it.
• VAR-004 is an early estimate and is still being sized. Do not quote it as final in front of Klarissen.
• Secondary sales reconciliation (Vikram's numbers) is a separate, ongoing thread and is out of scope for this register - it should not get folded in here even though people keep asking.
• Onward.
Bharadwaj Consumer Products Ltd | Project Drishti - Confidential, Internal Working Draft
Client Confidential - Not for external distribution | 19
Notes: Last bullet is a placeholder, ignore it, Sneha will tidy the deck before the master copy goes into the SharePoint library. Main point to land verbally: nothing in this pack is final except VAR-008. Also worth knowing even though it's not on this slide - VAR-005 at 2.40 Cr is Shalini's own quick working number too, same caveat as VAR-004, it just isn't printed anywhere as an estimate because Ananya did not want two different 'not final yet' flags cluttering the deck. Say it out loud if asked, don't put it in writing in this pack.

## Slide 20
SUMMARY
Key messages
• Six items on the register today, one closed (VAR-008), two fixed but awaiting release (VAR-001, VAR-002), one root-caused and awaiting remediation design (VAR-003), two newly flagged and still being sized (VAR-004, VAR-005).
• Total quantified variance to date: INR 12.75 Cr.
• Scheme discount double-count (VAR-003) is confirmed as a source-side issue inside ORION's own finance processing, not an ETL defect and not a database link problem.
• The credit note gap (VAR-005) is the one Finance is watching most closely given the board pack timeline.
• Design sign-off tomorrow (06-May-2026) will lock the remediation approach for VAR-003.
Bharadwaj Consumer Products Ltd | Project Drishti - Confidential, Internal Working Draft
Client Confidential - Not for external distribution | 20
Notes: Close on the design sign-off pointer, that's the natural next checkpoint and it keeps the room from re-opening the credit note conversation right at the end. If there's time for one question, take it from Shalini first, she's been the most patient about not derailing this into a Finance-only discussion. On the VAR-005 bullet - expect that 2.40 Cr to move once Shalini finishes validating it, but that's for us to know, not to say from the podium unless directly asked.

## Slide 21
SYNTHETIC — generated for internal demo. No real entity depicted.