## Slide 1
PROJECT DRISHTI
Data Quality Assessment
Findings, profiling coverage and remediation backlog
Bharadwaj Consumer Products Ltd | Northlane Analytics
Neha Gokhale, Data Quality Lead
18 June 2026
DRAFT v2 - internal review copy, not for circulation outside the core team
Bharadwaj Consumer Products Ltd | Project Drishti | CONFIDENTIAL - INTERNAL WORKING DRAFT - NOT FOR EXTERNAL DISTRIBUTION
1
Notes: Opening remarks, not for the slide. Assessment window is 4-May to 19-Jun, so this is basically the closing readout, not a status update.
Do not open with the 71 number. People fixate on the score and stop listening to the rest of the deck. Open with the shape of the exercise instead (14 tables, 24 rules) and let the score land three slides in.
This is the deck that goes out to drishti-core same day as T-06. The title slide still says DRAFT v2 from the internal review pass on the 16th, nobody has cleaned it up before sending, leave it, not worth a re-export for one line.

## Slide 2
AGENDA
What we will cover
• Approach and scope
  – Five dimensions, 24 rules, thresholds and materiality
• Profiling coverage
• Overall data quality score
• Findings by severity
• Duplicate customers (VAR-004)
• GSTIN checks, orphan rows and UOM gaps
• VAR-006 - GST rate change mishandled
• VAR-007 - late-arriving SKUs
• Remediation backlog
• Next steps
Bharadwaj Consumer Products Ltd | Project Drishti | CONFIDENTIAL - INTERNAL WORKING DRAFT - NOT FOR EXTERNAL DISTRIBUTION
2
Notes: Kindly note, agenda item 7 (GSTIN / orphan rows / UOM) is thin on purpose. We do not have a number for two of the three items on that slide yet. Say 'in progress' and move on, do not apologise for it on screen, it just invites a longer question than we have time for.
If Priya asks for the excel again as soon as the agenda is up, yes it is coming, same day, do not commit to a time on screen, Meghna owns that file not me.

## Slide 3
01
Approach and Scope
Bharadwaj Consumer Products Ltd | Project Drishti | CONFIDENTIAL - INTERNAL WORKING DRAFT - NOT FOR EXTERNAL DISTRIBUTION
3

## Slide 4
APPROACH AND SCOPE
Assessment approach
• Assessment window: 04-May-2026 to 19-Jun-2026
• Five dimensions, used in this order throughout: completeness, validity, consistency, uniqueness, timeliness
• Every finding is written against a rule ID (DQ-R-01 to DQ-R-24) and a stated threshold
  – A defect report that does not say which rule failed is not accepted as a data quality finding, that is a separate conversation and it belongs with reconciliation
• Materiality is stated separately from the raw percentage
  – A small percentage against a monetary rule can matter more than a large percentage against a cosmetic one, and we say so explicitly rather than ranking on percentage alone
• Fourteen tables profiled, seven in ORION, seven in the warehouse, one profiling run
“Against which rule?”
- Neha Gokhale, on every defect report that arrives without a rule number attached
Bharadwaj Consumer Products Ltd | Project Drishti | CONFIDENTIAL - INTERNAL WORKING DRAFT - NOT FOR EXTERNAL DISTRIBUTION
4
Notes: For the steerco cut of this deck the opening line reads 'this assessment provides complete visibility into data quality across the order to cash landscape'. That is generous, we both know it. Ananya wants the confidence on that slide and I am not going to argue with her about one sentence. Just do not let anyone drill into the GSTIN gap while that sentence is still on screen, save it for slide 10.
As such, the materiality point is the one worth spending thirty seconds on if the room is quiet, it is the bit people actually remember afterwards.

## Slide 5
PROFILING COVERAGE
Profiling coverage
• 14 tables profiled: 7 in ORION (OMS_PROD), 7 in the warehouse (BCPL_EDW)
• All figures in this deck are from the profiling run of 31-May-2026 (M. Rao)
• Two fixes (VAR-001, VAR-002) went live 03-Jun-2026, after this run. The rule 12 and rule 21 numbers later in this deck have not been re-measured since and will look better next cycle
Object | System | Rows (31-May-2026 run)
CUSTOMER | OMS_PROD | 2,140
SKU_MASTER | OMS_PROD | 1,246
INVOICE_HEADER | OMS_PROD | 8,902,144
INVOICE_LINE | OMS_PROD | 61,847,220
DIM_CUSTOMER | BCPL_EDW | 2,140
DIM_PRODUCT | BCPL_EDW | 1,246
TAX_RATE_MASTER | BCPL_EDW | 214
FACT_INVOICE_LINE | BCPL_EDW | 34,182,556
FACT_ORDER_LINE | BCPL_EDW | 12,604,881
FACT_SECONDARY_SALES | BCPL_EDW | 9,940,180
10 of 14 profiled objects shown. Teh full list, plus failures by table and sample failures, is in the DQ profiling workbook (M. Rao), circulated with this deck.
Supersedes dq_rules_master_v2.xlsx. Rule numbering has changed since that file, please stop circulating it.
Bharadwaj Consumer Products Ltd | Project Drishti | CONFIDENTIAL - INTERNAL WORKING DRAFT - NOT FOR EXTERNAL DISTRIBUTION
5
Notes: The 'teh' typo in the sidebar note is mine, I noticed it after export and I am not re-exporting the deck for one letter, ignore it if someone points it out live.
If Priya asks for the excel, yes it is coming, same day, do not give her a time on screen, that is Meghna's file to send not mine.
On the dq_rules_master_v2 line, if anyone still has that file open, tell them to close it, it has rules in it I dropped before the requirement session, it is not wrong exactly, it is just not current.

## Slide 6
OVERALL DATA QUALITY SCORE
Overall Data Quality score: 71 / 100
71
out of 100
Dimension | Score
Completeness | 68
Validity | 74
Consistency | 66
Uniqueness | 79
Timeliness | 91
• 24 rules defined (DQ-R-01 to DQ-R-24), 9 failing
  – One additional completeness rule fails below the materiality threshold, not itemised in this deck
• “For a landscape of this age, that is actually not a disaster.”
Bharadwaj Consumer Products Ltd | Project Drishti | CONFIDENTIAL - INTERNAL WORKING DRAFT - NOT FOR EXTERNAL DISTRIBUTION
6
Notes: If asked why timeliness (91) is the highest score despite everything else being wrong: the pipeline completes reliably, every single night, regardless of what is wrong with the content that night. That is basically the whole explanation. Do not get pulled into load mechanics on this slide, that belongs to the ETL workstream, not to this deck, park it if Farida is on the call and wants to go further.
The 'not a disaster' line is Ananya's, quoted with her permission, keep it, it lands well.

## Slide 7
02
Findings by Severity
Bharadwaj Consumer Products Ltd | Project Drishti | CONFIDENTIAL - INTERNAL WORKING DRAFT - NOT FOR EXTERNAL DISTRIBUTION
7

## Slide 8
FINDINGS
Findings by severity, all rules discussed today
Rule | Dimension | Statement | Threshold | Actual | Result / severity
DQ-R-01 | Completeness | Mandatory columns on FACT_INVOICE_LINE are not null | 99.9% | 99.97% | Pass (reference)
DQ-R-07 | Uniqueness | Exactly one CURRENT_FLG='Y' row per CUSTOMER_ID | 100% | 99.16% | Critical
DQ-R-23 | Consistency | Every fact row resolves to a current DIM_CUSTOMER row | 100% | 99.71% | Critical (same family as R-07)
DQ-R-09 | Consistency | One fact row per source invoice line | 100% | 99.94% | High
DQ-R-15 | Validity | GST rate matches the rate in force on the invoice date | 99.9% | 96.3% | High
DQ-R-12 | Validity | SRC_DELETE_FLAG in ('Y','N') | 100% | 85.1%* | High (stale, see note)
DQ-R-04 | Completeness | Every invoiced SKU resolves to a known DIM_PRODUCT member | 99.5% | 98.0% | Medium
DQ-R-21 | Consistency | DATE_KEY month equals INVOICE_DT month | 100% | 99.87%* | Medium (closed)
DQ-R-18 | Timeliness | Facts available ahead of business start-of-day | 98.0% | 97.3% | Low / marginal
* Measured 31-May-2026, before the 03-Jun-2026 fix, not yet re-profiled. 9th failing rule (completeness) sits below materiality and is not shown, full detail in the profiling workbook.
“Against which rule?” If there is no rule, it is not a data quality finding, it belongs with reconciliation, not with DQ.
Bharadwaj Consumer Products Ltd | Project Drishti | CONFIDENTIAL - INTERNAL WORKING DRAFT - NOT FOR EXTERNAL DISTRIBUTION
8
Notes: This is the slide Shalini will linger on. If she asks which of these carry money against them, the answer is: VAR-001 (rule 12 family, closed), VAR-002 (rule 21, closed), VAR-004 (rule 7 and 23, open), VAR-006 (rule 15, open). Rule 4 (VAR-007) is volume only, do not convert it to rupees on this call, it will get misquoted at the next steerco pack if you do.
Rule 9 looks like nothing at 99.94% and it is not nothing, say that if the room moves past it too quickly, do not let it get filed as a rounding error.
The rule 12 and rule 21 numbers are stale, both measured before their fixes went live on 3-Jun. I have said this once already on an earlier slide and I will say it again here because it confuses people every single time, including me some days.

## Slide 9
DUPLICATE CUSTOMERS
Duplicate customers: DIM_CUSTOMER effective dating (VAR-004)
• On a distributor territory reassignment, the closing dimension row's end date is set to the same timestamp as the new row's start date, and the current-row flag is left 'Y' on both rows
• Result: a fact row joins to two dimension rows, for that distributor only. This is not a general duplication across the customer base
• No unique constraint catches it. Nothing errors, the load just quietly doubles the amount for that one party
Population | Count
Customers with overlapping effective dates | 61
...of which carrying two CURRENT_FLG='Y' rows today | 18
Total DIM_CUSTOMER rows | 2,140
Worked example
DIST-W-0241, Mahalaxmi Distributors
Reassigned 17-Apr-2026, TER-W-014 to TER-W-011. Both rows carry CURRENT_FLG='Y' today.
FY26 impact: INR 65 L (64,80,500)
Owner: Farida Contractor | Status: Open
Target: effective-dating fix, 03-Jul-2026
Bharadwaj Consumer Products Ltd | Project Drishti | CONFIDENTIAL - INTERNAL WORKING DRAFT - NOT FOR EXTERNAL DISTRIBUTION
9
Notes: If Vikram's name comes up on this slide (his 'my number is coming different' mail on north stockist billing), clarify first whether he means the count of 18 is wrong, that is rule 7, ours, or that a value does not match his own extract, that is reconciliation, not ours. It is almost always the second one, nine times out of ten. Do not let it become a steerco item on this call, that is Ananya's to close out separately.
Farida wants a hard constraint added on this even if it means the load fails outright rather than -- well, her position was on record back in May and it is worth repeating verbatim if anyone asks why we have not just fixed it yet: she would rather the run fails loud than a number is wrong for a month and nobody knows.

## Slide 10
REFERENCE DATA GAPS
Reference data gaps: GSTIN, orphan rows, UOM
Area | Status | Note
Customer GSTIN format check | Not in the 24 rules | Not profiled in the 31-May run either. No failure count exists. Proposed for the next rule set. TBC.
Order line to order header resolution | Under investigation | Sample-based check in progress. Count not yet confirmed, will not be quoted until Meghna signs it off.
SKU to product master resolution | Quantified, see VAR-007 | 2.0% of invoiced volume routes to the UNKNOWN member. Detail on the next slide.
Order quantity UOM (EA / CS / KG / LT) | Low priority, parked | Quantities held in the ordering UOM, not normalised to a base UOM. Conversion happens downstream and is not deterministic where the product lookup itself carries duplicate rows.
SKU master category (CATEGORY_CD) | Master data gap | 37 of 1,246 SKUs carry no category code. No NOT NULL constraint exists on the column.
TBC = to be confirmed. <check with Meghna before the workbook goes out>
Bharadwaj Consumer Products Ltd | Project Drishti | CONFIDENTIAL - INTERNAL WORKING DRAFT - NOT FOR EXTERNAL DISTRIBUTION
10
Notes: Shalini will ask 'is there any check at all on the GSTIN'. The honest answer is no, it did not come up in the requirement session and I write rules against what has been agreed, not against my own opinion. If pushed for a percentage, do not give one, we do not have one, correct answer is 'we do not know yet' and that we will not make one up.
On the order line orphan row, do not quote a number even informally, Meghna wants it checked twice before it goes anywhere near a slide.
UOM row is low priority, it is a handful of SKUs, mostly the ones where the pack is in kg or litres. It is not moving any number materially. Parking it for now, said that on the record so nobody comes back on it in September.

## Slide 11
03
VAR-006 and VAR-007
New findings from this assessment cycle
Bharadwaj Consumer Products Ltd | Project Drishti | CONFIDENTIAL - INTERNAL WORKING DRAFT - NOT FOR EXTERNAL DISTRIBUTION
11

## Slide 12
NEW FINDING, THIS CYCLE
VAR-006: GST rate change mishandled
• BCPL_EDW.TAX_RATE_MASTER is a truncate-and-reload snapshot holding current rates only
• The FIN_PROD source table is effective dated, the dates exist upstream, they are just not carried across into the warehouse
• Chandanaa, HSN 3401: rate moved from 18% to 12% with effect from 01-Oct-2025
• Because the warehouse only ever holds the current rate, the 12% was applied retrospectively to Apr-Sep 2025 as well, the period when 18% was actually in force
Item | Value
FY26 impact | INR 40 L (39,60,000)
Owner | Neha Gokhale
Status | Open, new this cycle (raised as VAR-006)
Remediation | DIM_TAX_RATE, effective-dated model, under CHG0021339, targeted 26-Aug-2026
Bharadwaj Consumer Products Ltd | Project Drishti | CONFIDENTIAL - INTERNAL WORKING DRAFT - NOT FOR EXTERNAL DISTRIBUTION
12
Notes: New this cycle, not on the tracker before today. It came out of the profiling, not out of the reconciliation side, that distinction matters if anyone asks why finance did not catch it sooner.
If Shalini asks whether this touches the GST filing itself or only the reported numbers in the warehouse, the honest answer is we do not know, she is going to check the filing side herself. Do not guess it on this call, do not speculate either way.
Date note for whoever proofs this: I have written 01-Oct-2025 here, the source system field shows it as 1st Oct 25 in places, same date, do not let anyone flag it as a mismatch.

## Slide 13
NEW FINDING, THIS CYCLE
VAR-007: late-arriving SKUs routed to UNKNOWN
• No late-arriving dimension handling exists in the invoice line mapping. It was never built, it is not that it is broken
• A SKU invoiced before the product dimension has seen it is routed to PRODUCT_KEY = -1 (the Unknown member) and is never re-pointed once the dimension catches up
• Fails DQ-R-04 (completeness): 98.0% actual against a 99.5% threshold
Item | Value
Average lines per month | 8,140
Peak month | 11,902 (Jan-2026)
Share of invoiced volume | 2.0%
INR value | Not assigned, deliberately (see note below)
Owner | Ritwik Ghosh (reporting workstream)
Status | Open, new this cycle (raised as VAR-007)
This is a volume percentage, not a rupee figure, and it is being kept that way on purpose so it does not get added to a total it does not belong in.
Bharadwaj Consumer Products Ltd | Project Drishti | CONFIDENTIAL - INTERNAL WORKING DRAFT - NOT FOR EXTERNAL DISTRIBUTION
13
Notes: Do not let anyone put a rupee number against this on the call, itself it is a volume measure and converting it invites a double count against other lines. If asked directly, the line to use is 'we have chosen not to monetise this one', that is the phrase Neha actually used in the readout, keep using it.
On capitalisation, I have written 'Unknown member' here and 'UNKNOWN' on an earlier slide, both are the same thing, do not let anyone treat it as two separate issues.

## Slide 14
04
Remediation and Next Steps
Bharadwaj Consumer Products Ltd | Project Drishti | CONFIDENTIAL - INTERNAL WORKING DRAFT - NOT FOR EXTERNAL DISTRIBUTION
14

## Slide 15
REMEDIATION BACKLOG
Remediation backlog
Item | Rule / ref | FY26 impact | Owner | Status | Target
VAR-001 | DQ-R-12 | INR 4.2 Cr (4,21,63,910) | Farida Contractor | Closed 12-Jun-2026 | NVL(DELETE_FLAG,'N')='N' CHG0021184, 03-Jun-2026
VAR-002 | DQ-R-21 | INR 90 L (89,74,200) | Karthik Subramanian | Closed 12-Jun-2026 | DATE_KEY from INVOICE_DT ADR-005 / CHG0021207, 03-Jun-2026
VAR-003 | DQ-R-09 | INR 1.7 Cr (1,68,90,000) | - | Open | Root-cause sprint continuing. Not a DQ item, see architecture workstream
VAR-004 | DQ-R-07 / DQ-R-23 | INR 65 L (64,80,500) | Farida Contractor | Open | Effective-dating fix, targeted 03-Jul-2026
VAR-006 | DQ-R-15 | INR 40 L (39,60,000) | Neha Gokhale | Open, new this cycle | DIM_TAX_RATE, CHG0021339, targeted 26-Aug-2026
VAR-007 | DQ-R-04 | 2.0% of invoiced volume (not monetised) | Ritwik Ghosh | Open, new this cycle | Late-arriving dimension handling, design pending
Bharadwaj Consumer Products Ltd | Project Drishti | CONFIDENTIAL - INTERNAL WORKING DRAFT - NOT FOR EXTERNAL DISTRIBUTION
15
Notes: Do not read this out loud unless someone asks directly: the total on the next slide adds up to more than these six rows because there are variance items on the master tracker that sit outside the data quality workstream and are not itemised here. Do not try to reconcile it live on this call, point people to the tracker if they push, that conversation is not for this deck.
Owner column is blank on VAR-003 on purpose. That one is not assigned to DQ and I am not going to fill it in on the fly just because the cell looks empty.
This is the slide people screenshot. Font is already at 9.5pt, do not let anyone ask for more columns, there is no more room.

## Slide 16
CUMULATIVE VARIANCE
Cumulative quantified variance: INR 13.15 Cr
• Includes all items identified through this assessment cycle
• VAR-007 is tracked as a volume percentage, not converted to money, see the previous slide for why
• Additional variance items sit on the master tracker outside the data quality workstream and are not itemised in this deck
• Full register: variance tracker (Sneha Pillai maintains the master copy)
Bharadwaj Consumer Products Ltd | Project Drishti | CONFIDENTIAL - INTERNAL WORKING DRAFT - NOT FOR EXTERNAL DISTRIBUTION
16
Notes: If asked how this compares to an earlier variance update, say the tracker carries the full history and move on. Do not quote earlier totals from memory on this call, people pick numbers like that up and repeat them at the steerco without the caveats attached, and then I am the one explaining the difference six weeks later.
This total is a rollup figure. It is not meant to be reconciled line by line against the backlog slide on this call, that is a tracker conversation, not a readout conversation.

## Slide 17
NEXT STEPS
Next steps
• Circulate this deck and the DQ profiling workbook - Neha Gokhale, 18-Jun-2026 (today)
• Confirm order line to header orphan count and fill rate impact - Ishaan Bhatt, 26-Jun-2026
• Propose a GSTIN format validity rule for the next rule set - Neha Gokhale, 10-Jul-2026
• Re-profile DIM_CUSTOMER after the June release, confirm the 18 is down - Meghna Rao, 26-Jun-2026
• Fix DIM_CUSTOMER effective dating (VAR-004) so only one row carries CURRENT_FLG='Y' - Farida Contractor, 03-Jul-2026
• Raise VAR-006 formally, put a remediation option on the tracker - Neha Gokhale, 24-Jun-2026
• Assign VAR-007 to the reporting workstream - Ananya Krishnan, 24-Jun-2026
• Ongoing.
Bharadwaj Consumer Products Ltd | Project Drishti | CONFIDENTIAL - INTERNAL WORKING DRAFT - NOT FOR EXTERNAL DISTRIBUTION
17
Notes: It is a first assessment, it is always a lot of actions, the second one is always shorter. Say that if anyone comments on how long the list is, Shalini did last time.
Do not add a date next to 'Ongoing' on the last bullet, it is deliberately open, closing it out with a fake date would be worse than leaving it as is.

## Slide 18
SYNTHETIC — generated for internal demo. No real entity depicted.